# Technical Approach : Darwin Technologies

## 1. PROJECT OBJECTIVES

The primary business problem the client wants to solve is to automate lead reactivation for small to medium-sized businesses in San Diego, California, using GoHighLevel (GHL) without requiring a significant upfront fee.

Specific, measurable objectives include:

Develop a lead reactivation funnel to revive dead leads for affiliated businesses.

Implement automation workflows to nurture leads and make them warm again.

Offer additional services such as form integrations, chatbots, and landing pages to clients.

The target audience or customer segment is small to medium-sized businesses in San Diego, particularly those in industries like dentistry, life insurance, and auto dealerships.

## 2. FEATURE LISTING

| # | Feature/Module | Description | Build Method |
| --- | --- | --- | --- |
| 1 | Lead Reactivation Funnel | Automate lead reactivation for dead leads | GHL Native |
| 2 | Form Integrations | Integrate forms on client websites for lead capture | GHL Native |
| 3 | Chatbots | Implement chatbots on client websites for 24/7 support | GHL Native |
| 4 | Landing Pages | Create landing pages for clients without a website | GHL Native |
| 5 | Appointment Management System | Develop an appointment management system for certain businesses | Custom HTML/API |
| 6 | Automation Workflows | Create workflows for lead nurturing and follow-up | GHL Native |

## 3. FEATURE DETAILING

### 3.1 Lead Reactivation Funnel

The funnel will be designed to revive dead leads by sending targeted emails and follow-up messages.

Steps:

Create a new funnel in GHL > Funnels.

Set up the funnel steps, including email sequences and follow-up actions.

Define the lead scoring criteria to determine when a lead is considered "warm" again.

### 3.2 Form Integrations

Forms will be integrated on client websites to capture new leads.

Steps:

Create a new form in GHL > Forms.

Add fields to the form, including name, email, and phone number.

Integrate the form with the client's website using GHL's native form builder.

### 3.3 Chatbots

Chatbots will be implemented on client websites to provide 24/7 support.

Steps:

Create a new chatbot in GHL > Chatbots.

Define the chatbot's conversation flow and intents.

Integrate the chatbot with the client's website using GHL's native chatbot builder.

### 3.4 Landing Pages

Landing pages will be created for clients without a website.

Steps:

Create a new landing page in GHL > Sites.

Design the landing page using GHL's native builder.

Add a form to the landing page to capture new leads.

### 3.5 Appointment Management System

An appointment management system will be developed for certain businesses.

Steps:

Determine the requirements for the appointment management system.

Develop the system using custom HTML and API integrations.

Integrate the system with GHL using webhooks or API calls.

### 3.6 Automation Workflows

Automation workflows will be created to nurture leads and follow up with clients.

Steps:

Create a new workflow in GHL > Workflows.

Define the workflow triggers and actions.

Set up the workflow to send targeted emails and follow-up messages.

## 4. THIRD-PARTY INTEGRATIONS & TOOLS

| Tool/Service | Purpose | Integration Method | Required Plan/Cost | Priority |
| --- | --- | --- | --- | --- |
| GoHighLevel | Automation platform | Native | $197/month | Must-have |
| Custom HTML/API | Appointment management system | Custom development | Variable | Nice-to-have |

## 5. DASHBOARD & REPORTING

Key KPIs to track include:

Number of leads revived

Conversion rate of leads to customers

Revenue generated from revived leads

A reporting dashboard will be set up in GHL to track these KPIs.

## 6. AGENT / TEAM MANUAL RESPONSIBILITIES

Manual actions the team must perform daily/weekly include:

Reviewing lead activity and follow-up with clients

Updating lead statuses and notes in GHL

Creating new workflows and automation sequences as needed

## 7. SUGGESTIONS & ASSUMPTIONS

Suggested: Use GHL's native form builder to integrate forms on client websites.

Suggested: Implement a chatbot on each client's website to provide 24/7 support.

Assumption: The client will provide content and language for the lead reactivation funnel and automation workflows.

## 8. PREREQUISITES

GHL sub-account setup requirements:

Create a new sub-account for each client

Set up the sub-account with the necessary permissions and access

Domain and DNS configurations needed:

Set up a custom domain for each client's landing page

Configure DNS settings to point to GHL's servers

Third-party account credentials required:

GHL account credentials

Custom HTML/API credentials (if applicable)

Content/assets the client must provide:

Logo and branding materials

Content for the lead reactivation funnel and automation workflows

## 9. NEXT STEPS

Please provide GHL sub-account access to dev.patel@theonetechnologies.co.in to begin implementation.

Immediate action items for both the client and the development team include:

Setting up GHL sub-accounts for each client

Creating a lead reactivation funnel and automation workflows

Implementing chatbots and form integrations on client websites