# Technical Approach : Real Estate Client

## 1. PROJECT OBJECTIVES

The business problem the client wants to solve is to streamline their real estate business operations, focusing on lead capture, qualification, and conversion. The specific, measurable objectives are:

Increase the number of qualified leads by 20% within the next 6 months.

Improve the conversion rate of leads to clients by 15% within the next 9 months.

Reduce the time spent on manual follow-ups by 30% within the next 3 months.

The target audience is potential home buyers and sellers in the local real estate market.

## 2. FEATURE LISTING

| # | Feature/Module | Description | Build Method |
| --- | --- | --- | --- |
| 1 | Lead Capture Funnel | A simple funnel to capture leads from the website | GHL Native |
| 2 | Custom Forms | Basic forms for lead qualification and contact information | GHL Native |
| 3 | Pipeline & Deal Tracking | A pipeline to track leads from initial contact to closure | GHL Native |
| 4 | Calendar & Scheduling | A calendar for scheduling viewings and meetings | GHL Native |

## 3. FEATURE DETAILING

### 3.1 Lead Qualification & Custom Forms

Forms needed: Contact Form, Lead Qualification Form

Field names and types: Name (text), Email (email), Phone (phone), Property Type (select), Budget (number)

Validation rules: Email and phone number validation

Qualification logic: Basic scoring based on budget and property type

Steps:

Create a new form in GHL > Sites > Forms

Add the required fields and validation rules

Embed the form on the website

### 3.2 Funnels & Landing Pages

Funnel steps: Landing Page -> Thank You Page

Landing Page: Hero section with a headline, features section, testimonials, CTA, and form placement

Thank You Page: Confirmation message, next steps, and a link to the calendar for scheduling

Build Method: GHL Native Builder

Steps:

Create a new landing page in GHL > Sites > Pages

Add the required sections and content

Embed the form on the landing page

Create a thank you page and add the required content

### 3.3 Pipeline & Deal Tracking

Pipeline stages: New Lead, Contacted, Qualified, Viewing Scheduled, Closed

Stage actions: Email follow-up, phone call, viewing scheduling

Automation triggers: Stage changes, form submissions

Steps:

Create a new pipeline in GHL > Pipelines

Add the required stages and actions

Configure automation triggers

### 3.4 Calendar & Scheduling

Calendar type: Collective

Booking rules: Availability windows, buffer times, meeting duration

Steps:

Create a new calendar in GHL > Calendars

Configure booking rules and availability

## 4. THIRD-PARTY INTEGRATIONS & TOOLS

| Tool/Service | Purpose | Integration Method | Required Plan/Cost | Priority |
| --- | --- | --- | --- | --- |
| GHL | CRM and automation | Native | Included | Must-have |
| Google Calendar | Calendar integration | API | Free | Must-have |

## 5. DASHBOARD & REPORTING

Key KPIs: Lead conversion rate, viewing scheduling rate, closure rate

Reporting dashboard layout: Overview, leads, viewings, closures

Steps:

Create a new dashboard in GHL > Dashboards

Add the required widgets and KPIs

## 6. AGENT / TEAM MANUAL RESPONSIBILITIES

Manual actions: Daily lead follow-up, weekly pipeline review

SOPs: Lead qualification, pipeline management, data hygiene

## 7. SUGGESTIONS & ASSUMPTIONS

Suggested: Use a simple lead scoring system to qualify leads based on budget and property type.

Suggested: Use a collective calendar to schedule viewings and meetings.

## 8. PREREQUISITES

GHL sub-account setup requirements: Access to the GHL account

Domain and DNS configurations needed: None

Third-party account credentials required: Google Calendar API credentials

Content/assets the client must provide: Logo, website content, email templates

Access permissions needed: Admin access to GHL account

## 9. NEXT STEPS

Please provide GHL sub-account access to dev.patel@theonetechnologies.co.in to begin implementation.

Immediate action items:

Set up GHL sub-account and provide access

Provide required content and assets

Configure Google Calendar API integration