# 1. PROJECT HEADER

| Field | Details |
| --- | --- |
| Client Name | Suggested: Dan and Jennifer (based on context) |
| Company | Suggested: Not explicitly stated, possibly a new venture |
| Industry | Suggested: Lead generation and sales, focusing on small to medium-sized businesses |
| Date | Suggested: Today's date or meeting date if mentioned (not provided) |
| Document Type | GHL Technical Approach |

# 2. PREREQUISITES

GHL sub-account setup requirements: Client needs to set up a GHL account and create sub-accounts for each business they plan to onboard.

Domain and DNS configurations needed: Client may need to configure their domain and DNS settings to integrate with GHL.

Third-party account credentials required: Client may need to provide credentials for other tools and services they use, such as phone systems and payment gateways.

Content/assets the client must provide: Client must provide content and assets for lead reactivation funnels, such as email templates, chatbot scripts, and landing page copy.

Access permissions needed: Client needs to provide access to their GHL account and other relevant systems for the development team.

Any existing systems that need to be audited or migrated: Client may need to audit or migrate existing systems, such as Excel spreadsheets or other CRM systems, to integrate with GHL.

# 3. PROJECT OVERVIEW & OBJECTIVES

Business problem: Client wants to automate lead reactivation and sales processes for small to medium-sized businesses in San Diego.

Objectives:

Develop a lead reactivation funnel to revive dead leads for client's affiliated businesses.

Create a system for onboarding new businesses and providing them with automated sales and marketing solutions.

Increase client's margins by 30-40% through efficient automation and outsourcing of development work.

Target audience: Small to medium-sized businesses in San Diego, including dentists, life insurance agents, auto dealerships, and other local businesses.

# 4. PROPOSED SOLUTION

## 4.1 Lead Qualification & Custom Forms

Forms needed: Lead reactivation form, business onboarding form, and potentially other forms for specific industries (e.g., dental, insurance).

Field names and types: Suggested: name, email, phone number, business name, industry, and other relevant fields.

Validation rules: Suggested: email and phone number validation, required fields for critical information.

Qualification logic: Suggested: scoring system based on lead engagement and business type.

Steps:

Create forms in GHL > Sites > Forms.

Add fields and validation rules to each form.

Configure qualification logic and scoring system.

## 4.2 Funnels & Landing Pages

Funnel steps: Lead reactivation funnel with email sequences, chatbot interactions, and potentially other steps (e.g., phone calls, appointments).

Build Method: GHL Native Builder for landing pages and funnels.

Page details:

Landing page: hero section, features, testimonials, CTA, form placement, footer.

Thank you page: confirmation message, next steps, potentially a chatbot or appointment scheduling link.

Headline focus: Suggested: emphasis on lead reactivation and sales growth.

CTA text: Suggested: "Reactivate Your Leads" or "Grow Your Sales".

Color scheme: Suggested: client's brand colors or a neutral scheme (e.g., blue, white, gray).

Steps:

Create landing page and thank you page in GHL Native Builder.

Configure funnel steps and email sequences.

Add chatbot or appointment scheduling link to thank you page.

## 4.3 Website (if applicable)

Build Method: Suggested: GHL Native Builder or Custom HTML for a basic website.

Pages needed: Home, About, Services, Contact, potentially a blog or resources page.

Page details:

Home: introduction to client's services, CTA to reactivate leads or contact them.

About: client's story, team, and mission.

Services: overview of lead reactivation and sales growth services.

Contact: contact form, phone number, email, and physical address.

Navigation structure: Suggested: simple navigation with clear links to main pages.

Header and footer layout: Suggested: client's logo, navigation, and contact information in the header; copyright, social media links, and potentially a chatbot in the footer.

Steps:

Create website pages in GHL Native Builder or Custom HTML.

Configure navigation and layout.

Add content and images to each page.

## 4.4 Calendar & Scheduling

Calendar type: Suggested: Round Robin or Collective calendar for scheduling appointments.

Booking rules: Suggested: availability windows, buffer times, meeting duration (e.g., 30 minutes).

Pre-booking qualification steps: Suggested: lead qualification form or chatbot interaction to ensure lead is a good fit for an appointment.

Steps:

Configure calendar settings in GHL.

Set up booking rules and availability windows.

Integrate calendar with funnel steps or chatbot.

## 4.5 Pipeline & Deal Tracking

Pipeline stages: Suggested: New Lead, Contacted, Qualified, Proposal Sent, Won/Lost.

Stage actions: Suggested: email sequences, chatbot interactions, phone calls, or appointments.

Automation triggers: Suggested: stage changes, email opens, link clicks, or form submissions.

Manual actions: Suggested: sales team follow-up, proposal creation, or contract negotiation.

Steps:

Configure pipeline stages in GHL.

Set up automation triggers and stage actions.

Assign manual actions to sales team members.

## 4.6 Proposals, Contracts & Payments

Proposal template: Suggested: basic template with client's branding and services overview.

E-signature requirements: Suggested: integrate e-signature tool (e.g., DocuSign) with GHL.

Payment integration: Suggested: integrate payment gateway (e.g., Stripe) with GHL.

Pricing tiers: Suggested: tiered pricing based on services offered (e.g., basic, premium, enterprise).

Invoicing logic: Suggested: automated invoicing based on proposal acceptance or contract signing.

Steps:

Create proposal template in GHL or integrate with e-signature tool.

Configure payment integration and pricing tiers.

Set up automated invoicing.

## 4.7 Automation Workflows

Workflow Name: Lead Reactivation Funnel.

Trigger: Suggested: form submission, email open, or link click.

Detailed Step-by-Step Actions:

Send welcome email with introduction to client's services.

Wait 3 days.

Send follow-up email with lead reactivation offer.

Wait 7 days.

Send final follow-up email with appointment scheduling link.

Goal/Exit Condition: Suggested: lead becomes a qualified opportunity or schedules an appointment.

Steps:

Create automation workflow in GHL.

Configure trigger and actions.

Test and refine workflow.

## 4.8 AI & Chatbot Configuration

Chat widget placement: Suggested: website footer or landing page.

Trigger rules: Suggested: visitor scrolls to a certain point on the page or clicks a specific link.

AI bot role: Suggested: provide basic support and answer frequently asked questions.

Tone and conversation boundaries: Suggested: friendly, helpful tone with clear boundaries (e.g., no sales pitches).

Intents/scenarios: Suggested: basic support, lead reactivation, appointment scheduling.

Handoff rules: Suggested: transfer to human support agent if chatbot cannot answer a question.

Steps:

Create chatbot in GHL or integrate with existing chatbot tool.

Configure trigger rules and placement.

Define AI bot role and tone.

# 5. THIRD-PARTY INTEGRATIONS & TOOLS

| Tool/Service | Purpose | Integration Method | Required Plan/Cost | Priority |
| --- | --- | --- | --- | --- |
| GHL | CRM and automation platform | Native integration | $197/month (basic plan) | Must-have |
| Phone system | Phone integration for sales team | API or Zapier integration | Suggested: $20-50/month (basic plan) | Nice-to-have |
| Payment gateway | Payment processing for clients | API or Zapier integration | Suggested: 2.9% + $0.30/transaction (basic plan) | Must-have |
| E-signature tool | Electronic signature for proposals and contracts | API or Zapier integration | Suggested: $10-20/month (basic plan) | Nice-to-have |
| Chatbot tool | AI-powered chatbot for support and lead reactivation | API or Zapier integration | Suggested: $20-50/month (basic plan) | Nice-to-have |

# 6. DASHBOARD & REPORTING

Key KPIs: Suggested: lead reactivation rate, sales growth, customer acquisition cost.

Reporting dashboard layout: Suggested: simple dashboard with key metrics and charts.

Automated report delivery: Suggested: weekly or monthly email summaries.

# 7. AGENT / TEAM MANUAL RESPONSIBILITIES

Manual actions: Suggested: sales team follow-up, proposal creation, contract negotiation.

SOPs: Suggested: establish standard operating procedures for pipeline management, lead follow-up, and customer support.

Data hygiene tasks: Suggested: regularly update contact statuses, clear stale leads, and review customer data for accuracy.

# 8. IMPLEMENTATION TIMELINE

Phase 1: Setup (1-2 weeks)

Set up GHL account and sub-accounts.

Configure pipeline stages and automation triggers.

Phase 2: Automation (2-4 weeks)

Create automation workflows and chatbot.

Integrate phone system and payment gateway.

Phase 3: Launch (1-2 weeks)

Launch lead reactivation funnel and chatbot.

Train sales team on new processes.

# 9. SUGGESTIONS & ASSUMPTIONS

Suggested: use GHL Native Builder for landing pages and funnels.

Suggested: use a simple navigation structure and layout for the website.

Suggested: use a friendly, helpful tone for the chatbot.

# 10. NEXT STEPS

Please provide GHL sub-account access to dev.patel@theonetechnologies.co.in to begin implementation.

Client needs to provide content and assets for lead reactivation funnels and website.

Development team will begin setting up GHL account and sub-accounts, configuring pipeline stages and automation triggers.