# Technical Approach : Darwin Technologies for Client

## 1. PROJECT OBJECTIVES

The primary business problem the client wants to solve is to automate the process of reactivating dead leads for small to medium-sized businesses in San Diego, California.

Specific, measurable objectives include:

Develop a lead reactivation funnel to revive leads that are 90 days old or older.

Integrate chatbots on client websites to serve as 24/7 assistants.

Create landing pages for businesses without a website.

Implement appointment management systems for certain businesses (e.g., salons, auto dealerships).

Scale the business model to increase margins by 30-40% after the first five clients.

## 2. FEATURE LISTING

| # | Feature/Module | Description | Build Method |
| --- | --- | --- | --- |
| 1 | Lead Reactivation Funnel | Automate the process of reactivating dead leads | GHL Native |
| 2 | Chatbot Integration | Implement chatbots on client websites for 24/7 assistance | GHL Native |
| 3 | Landing Page Creation | Create landing pages for businesses without a website | GHL Native |
| 4 | Appointment Management System | Develop appointment management systems for certain businesses | GHL Native |
| 5 | Form Integrations | Integrate forms on client websites to capture lead information | GHL Native |

## 3. FEATURE DETAILING

### 3.1 Lead Reactivation Funnel

The funnel will target leads that are 90 days old or older.

The funnel will consist of a series of automated emails and potentially phone calls to revive the leads.

Steps:

Create a new funnel in GHL > Funnels > New Funnel.

Set up the funnel trigger to target leads that are 90 days old or older.

Create a series of automated emails to be sent to the leads.

Set up phone call automation to follow up with leads who engage with the emails.

### 3.2 Chatbot Integration

The chatbot will be integrated on client websites to serve as a 24/7 assistant.

The chatbot will be able to answer frequently asked questions, book appointments, and provide basic support.

Steps:

Create a new chatbot in GHL > Chatbots > New Chatbot.

Set up the chatbot to integrate with the client's website.

Configure the chatbot to answer frequently asked questions and book appointments.

### 3.3 Landing Page Creation

Landing pages will be created for businesses without a website.

The landing pages will be used to capture lead information and provide basic information about the business.

Steps:

Create a new landing page in GHL > Sites > New Site.

Set up the landing page to capture lead information.

Configure the landing page to provide basic information about the business.

### 3.4 Appointment Management System

The appointment management system will be developed for certain businesses (e.g., salons, auto dealerships).

The system will allow clients to book appointments online.

Steps:

Create a new appointment management system in GHL > Calendar > New Calendar.

Set up the system to integrate with the client's website.

Configure the system to allow clients to book appointments online.

### 3.5 Form Integrations

Forms will be integrated on client websites to capture lead information.

The forms will be used to capture basic information about the lead, such as name, email, and phone number.

Steps:

Create a new form in GHL > Forms > New Form.

Set up the form to integrate with the client's website.

Configure the form to capture basic information about the lead.

## 4. THIRD-PARTY INTEGRATIONS & TOOLS

| Tool/Service | Purpose | Integration Method | Required Plan/Cost | Priority |
| --- | --- | --- | --- | --- |
| GHL | Automation and funnel building | Native | $197/month | Must-have |
| Chatbot | 24/7 assistance on client websites | GHL Native | Included in GHL plan | Must-have |
| Landing Page Builder | Create landing pages for businesses without a website | GHL Native | Included in GHL plan | Must-have |
| Appointment Management System | Allow clients to book appointments online | GHL Native | Included in GHL plan | Must-have |
| Form Builder | Capture lead information on client websites | GHL Native | Included in GHL plan | Must-have |

## 5. DASHBOARD & REPORTING

Key KPIs to track include:

Number of leads revived through the reactivation funnel.

Number of appointments booked through the appointment management system.

Number of leads captured through forms on client websites.

A reporting dashboard will be created to track these KPIs and provide insights into the performance of the automation systems.

## 6. AGENT / TEAM MANUAL RESPONSIBILITIES

The client's team will be responsible for:

Providing content and language for the lead reactivation funnel and chatbot.

Configuring the appointment management system and forms to capture lead information.

Monitoring and responding to leads and appointments generated through the automation systems.

## 7. SUGGESTIONS & ASSUMPTIONS

Suggested: The client's team should provide a list of industries and businesses they plan to target with the lead reactivation funnel and chatbot.

Suggested: The client's team should provide a list of frequently asked questions and basic support queries that the chatbot should be able to answer.

## 8. PREREQUISITES

GHL sub-account setup requirements:

The client must have a GHL account.

The client must have a sub-account set up for each business they plan to target.

Domain and DNS configurations needed:

The client must have a domain name for each business they plan to target.

The client must configure their DNS settings to point to the GHL servers.

Third-party account credentials required:

The client must provide their GHL account credentials.

The client must provide their chatbot account credentials (if using a third-party chatbot service).

Content/assets the client must provide:

The client must provide content and language for the lead reactivation funnel and chatbot.

The client must provide images and logos for the landing pages and forms.

## 9. NEXT STEPS

The client should provide GHL sub-account access to the development team to begin implementation.

The development team will create a project plan and timeline for the implementation of the automation systems.

The client's team will provide content and language for the lead reactivation funnel and chatbot.

The development team will configure the appointment management system and forms to capture lead information.