# Technical Approach : Darwin Technologies for Client

## 1. PROJECT OBJECTIVES

The primary business problem the client wants to solve is to automate lead reactivation for small to medium-sized businesses in San Diego, California, without requiring a significant upfront fee.

Specific, measurable objectives include:

Develop a lead reactivation funnel to revive dead leads for affiliated businesses.

Implement automation workflows to nurture leads and make them warm again.

Offer additional services such as chatbot integration, form integrations, and landing pages to enhance customer engagement.

The target audience is small to medium-sized businesses in San Diego, California, with a focus on dentists, life insurance agents, auto dealerships, and other local businesses.

## 2. FEATURE LISTING

| # | Feature/Module | Description | Build Method |
| --- | --- | --- | --- |
| 1 | Lead Reactivation Funnel | Automate lead reactivation for affiliated businesses | GHL Native |
| 2 | Chatbot Integration | Provide 24/7 customer support and lead qualification | GHL Native |
| 3 | Form Integrations | Integrate forms with the lead reactivation funnel | GHL Native |
| 4 | Landing Pages | Create landing pages for businesses without a website | GHL Native |
| 5 | Appointment Management System | Create an appointment management system for salons, beauty businesses, and other service-based businesses | Custom HTML |
| 6 | Automation Workflows | Develop automation workflows to nurture leads and make them warm again | GHL Native |

## 3. FEATURE DETAILING

### 3.1 Lead Reactivation Funnel

The lead reactivation funnel will be built using GHL Native.

The funnel will include the following steps:

Lead import: Import leads from the client's existing database or spreadsheet.

Lead qualification: Qualify leads based on their engagement and interest.

Lead nurturing: Nurture leads through automated email campaigns and follow-up sequences.

Lead conversion: Convert leads into customers through targeted offers and promotions.

Steps:

Create a new funnel in GHL > Funnels > New Funnel.

Set up the lead import step using GHL's import feature.

Configure the lead qualification step using GHL's conditional logic.

Create the lead nurturing sequence using GHL's email campaign feature.

Set up the lead conversion step using GHL's offer and promotion feature.

### 3.2 Chatbot Integration

The chatbot will be integrated using GHL Native.

The chatbot will be used to provide 24/7 customer support and lead qualification.

Steps:

Create a new chatbot in GHL > Chatbots > New Chatbot.

Configure the chatbot's conversation flow using GHL's chatbot builder.

Integrate the chatbot with the lead reactivation funnel using GHL's API.

### 3.3 Landing Pages

The landing pages will be built using GHL Native.

The landing pages will include the following sections:

Hero section: Introduction to the business and its services.

Features section: Overview of the business's features and benefits.

Testimonials section: Customer testimonials and reviews.

Call-to-action (CTA) section: Encouragement to take action and contact the business.

Steps:

Create a new landing page in GHL > Sites > New Site.

Configure the landing page's layout and design using GHL's site builder.

Add the necessary sections and content to the landing page.

### 3.4 Automation Workflows

The automation workflows will be built using GHL Native.

The workflows will include the following steps:

Lead import: Import leads from the client's existing database or spreadsheet.

Lead qualification: Qualify leads based on their engagement and interest.

Lead nurturing: Nurture leads through automated email campaigns and follow-up sequences.

Lead conversion: Convert leads into customers through targeted offers and promotions.

Steps:

Create a new workflow in GHL > Workflows > New Workflow.

Configure the workflow's triggers and actions using GHL's workflow builder.

Integrate the workflow with the lead reactivation funnel and chatbot using GHL's API.

## 4. THIRD-PARTY INTEGRATIONS & TOOLS

| Tool/Service | Purpose | Integration Method | Required Plan/Cost | Priority |
| --- | --- | --- | --- | --- |
| GHL | Lead reactivation funnel, chatbot integration, form integrations, landing pages | Native | $197/month | Must-have |
| Custom HTML | Appointment management system | Custom coding | Variable | Nice-to-have |
| API | Integration with GHL and other tools | API keys and webhooks | Variable | Must-have |

## 5. DASHBOARD & REPORTING

The dashboard will include the following KPIs:

Lead conversion rate

Customer acquisition cost

Customer lifetime value

The reporting dashboard will be built using GHL's native reporting feature.

Steps:

Create a new dashboard in GHL > Reports > New Report.

Configure the dashboard's layout and design using GHL's report builder.

Add the necessary KPIs and metrics to the dashboard.

## 6. AGENT / TEAM MANUAL RESPONSIBILITIES

The client's team will be responsible for:

Providing content and assets for the lead reactivation funnel and landing pages.

Configuring and managing the chatbot's conversation flow.

Monitoring and optimizing the automation workflows.

Steps:

Provide content and assets to the development team.

Configure and manage the chatbot's conversation flow.

Monitor and optimize the automation workflows.

## 7. SUGGESTIONS & ASSUMPTIONS

Suggested: Use GHL's native features and integrations to minimize custom coding and reduce costs.

Suggested: Use a phased approach to implementation, starting with the lead reactivation funnel and chatbot integration.

Assumption: The client has an existing database or spreadsheet with leads to import into the lead reactivation funnel.

## 8. PREREQUISITES

GHL sub-account setup requirements:

Create a new sub-account in GHL.

Configure the sub-account's settings and permissions.

Domain and DNS configurations needed:

Configure the domain and DNS settings for the landing pages.

Set up SSL certificates for secure connections.

Third-party account credentials required:

GHL API keys and webhooks.

Custom HTML and API integration credentials.

Content/assets the client must provide:

Lead data and contact information.

Content and assets for the lead reactivation funnel and landing pages.

Access permissions needed:

GHL sub-account access.

Custom HTML and API integration access.

## 9. NEXT STEPS

Please provide GHL sub-account access to dev.patel@theonetechnologies.co.in to begin implementation.

Schedule a follow-up meeting to discuss the project's progress and next steps.

The development team will begin implementing the lead reactivation funnel and chatbot integration.

The client's team will provide content and assets for the lead reactivation funnel and landing pages.